JARVIS RESEARCH INSTITUTE

Founding Document  ·  JRI-001

Constitution  ·  Architecture  ·  Sprint-001 Delivery Plan

LG Jacques Pty Ltd  ·  August 2026

"Jarvis-OS is a product. JRI is an organisation." An evidence-driven AI research organisation dedicated to continuously improving Jarvis through controlled experimentation, validated knowledge, and human-reviewed proposals.

1.  System Overview

The Jarvis ecosystem consists of three independent projects with clearly separated responsibilities.

Jarvis-OS → Stable production system. Serves the user. Jarvis Research → Active experimentation engine. Proposes improvements. Jarvis Knowledge → Permanent institutional memory. Never forgets.

These three projects are related but never directly coupled. The only interface between them is the Proposal — a versioned, human-reviewed document that carries a research finding from JRI into the Genesis roadmap.

Jarvis-OS ▲ Approved Proposals only │ ──────────────────────────────────────── │ Jarvis Research Institute Campaigns · Experiments · Benchmarks · Research Papers · Proposals │ Jarvis Knowledge Engineering Library · Validated Lessons · Negative Knowledge · Domain Index

2.  JRI Constitution  v1.0

The Constitution is a permanent document. It does not change unless explicitly revised by the project owner. All JRI campaigns, experiments, and proposals operate under these principles regardless of how sophisticated JRI becomes.

MISSION Advance Jarvis through disciplined, evidence-based research while protecting the stability and reliability of Jarvis-OS.

CORE PRINCIPLES 1. Evidence over opinion. 2. Experiments over assumptions. 3. Knowledge over code. 4. Reproducibility over convenience. 5. Failure is data. 6. Every proposal must be measurable. 7. Production is earned, never assumed. 8. Knowledge expires unless revalidated.

Principle 8 — Knowledge expires unless revalidated — is the Confidence Decay rule. A lesson recorded in 2026 about Flask routing may be incorrect by 2028. Every knowledge entry carries a review_due date. Unreviewed knowledge degrades in confidence automatically. This prevents JRI from becoming a digital hoarder.

3.  Three-Project Architecture

3.1  Jarvis-OS

The production system. Genesis roadmap continues exactly as planned. JRI has no filesystem access to Jarvis-OS. The only input JRI can give Jarvis-OS is an approved Proposal, which a human then implements as a Genesis Sprint.

3.2  Jarvis Research

The active experimentation engine. Runs Campaigns. Produces Experiments, Benchmarks, and Research Papers. Writes Proposals. Reads Jarvis-OS via a thin read-only API client. Never writes to Jarvis-OS.

3.3  Jarvis Knowledge

The permanent institutional memory. Jarvis Research writes to it. Jarvis Research reads from it. Jarvis-OS never directly accesses it — knowledge flows through Proposals only.

jarvis-knowledge/ ├── engineering/ │ ├── python/ │ ├── flask/ │ ├── android/ │ └── ai/ ├── benchmarks/ ├── experiments/ │ ├── accepted/ │ └── rejected/ ├── lessons/ │ ├── positive/ ← What worked │ └── negative/ ← What failed, and why └── papers/ ← Published Research Papers

4.  Jarvis Knowledge — Schema

Every knowledge entry is a structured record. This is not a note. It is a scientific knowledge item with provenance, confidence, and an expiry mechanism.

KnowledgeEntry: knowledge_id: str # KNO-0001 title: str domain: str # engineering / ai / android / flask ... category: str # pattern / anti-pattern / benchmark ... hypothesis: str # What we believed evidence: list[str] # What we observed experiment_ids: list[str] # Links to Experiment records confidence: float # 0.0 – 1.0 (decays over time) validated_date: datetime last_reviewed: datetime review_due: datetime # Auto-calculated from domain decay rate superseded_by: str ¦ None # Points to newer KNO entry status: active ¦ superseded ¦ deprecated ¦ rejected references: list[str] # Trusted source URLs lessons_learned: list[str] recommended_action: str negative: bool # True = this is Negative Knowledge

4.1  Negative Knowledge

Most systems record what worked. JRI explicitly preserves what failed. Negative Knowledge entries are first-class citizens — not bug reports, not deleted experiments. They are institutional memory.

Example Negative Knowledge entry: title: Router-level follow-up context caching hypothesis: Caching follow-up context at the router level would improve response speed result: Caused stale entity resolution — pronouns resolved to wrong entities lesson: Context must be resolved at the conversation layer, not the router layer negative: true status: rejected

When a future Campaign proposes the same idea, JRI can respond: "Campaign-003 already tested this. Here is why it failed." That prevents repeating expensive mistakes.

4.2  Confidence Decay

Knowledge does not age gracefully without intervention. Each domain carries a decay rate — the number of days before a knowledge entry's confidence begins to fall and a review is flagged.

Decay rates (defaults): python → 365 days (language stable) flask → 180 days (framework evolves) android → 120 days (platform moves fast) ai / llm → 60 days (field moves very fast) benchmark → 90 days (hardware / model drift)

5.  Research Workflow

Observe Jarvis-OS via read-only API ↓ Identify a recurring problem or opportunity ↓ Query Jarvis Knowledge for prior work (Has this been tried before? What failed?) ↓ Formulate a hypothesis ↓ Run Experiment ↓ Benchmark ↓ Write Knowledge Entry (positive or negative) ↓ Publish Research Paper ↓ Write Proposal ↓ Human Review ↓ Approved → Genesis Sprint → Jarvis-OS Rejected → Negative Knowledge Entry

6.  Research Roles

JRI is designed around roles rather than a single AI agent. Today, all roles may use the same underlying model. The role architecture exists so that future campaigns can assign specialised models per role without restructuring anything.

| Research Director | Owns the Campaign. Sets objectives. Reviews final Proposals before submission. Ensures Constitutional compliance. |
| --- | --- |

| Planner | Decomposes a Campaign objective into a sequence of Experiments. Estimates confidence targets and review schedule. |
| --- | --- |

| Researcher | Queries Jarvis Knowledge and trusted sources. Identifies prior work. Formulates hypotheses. |
| --- | --- |

| Experimenter | Designs and executes Experiments inside the jarvis-research sandbox. Produces benchmark data. |
| --- | --- |

| Reviewer | Evaluates Experiment results against the hypothesis. Assigns confidence scores. Flags reproducibility concerns. |
| --- | --- |

| Archivist | Writes Knowledge Entries. Manages confidence decay. Flags entries due for review. Publishes Research Papers. |
| --- | --- |

7.  The Proposal Engine

A Proposal is the only mechanism by which JRI influences Jarvis-OS. It is intentionally lightweight — an executive summary. The supporting detail lives in Knowledge Entries, Experiment records, and the Research Paper.

Proposals are versioned. A rejected proposal may be revised and resubmitted as a new version with additional evidence.

Proposal: id: str # PROP-0001 version: int # Increments on resubmission campaign_id: str title: str problem: str evidence: list[str] # Links to KnowledgeEntry / Experiment IDs research: str # Summary of what was investigated sources: list[str] # Trusted source URLs used prototype: str ¦ None # Path to prototype, if any benchmark: dict ¦ None # Key metrics risk: str recommendation: str confidence: float # 0.0 – 1.0 reproducibility: str # How to reproduce the experiment rollback: str # How to revert if adopted and fails estimated_impact: str target_genesis: str # e.g. 'Genesis-043' status: pending ¦ approved ¦ rejected ¦ superseded created_at: datetime reviewed_at: datetime ¦ None review_notes: str ¦ None

8.  Research Papers

Every completed Campaign produces one Research Paper. Papers are published to jarvis-knowledge/papers/ and are never deleted. They form the archive of Jarvis's evolution.

Paper Structure: • Abstract • Problem • Background (prior work from Knowledge Base) • Hypothesis • Method • Results • Benchmarks • Discussion • Recommendation • Future Work

Long-term vision: Imagine asking Jarvis: "Why do you handle memory this way?" Jarvis answers from JRI: "This behaviour originated in Research Campaign-018. Three alternative approaches were tested. The adopted solution reduced follow-up failures by 37%. The full paper and benchmarks are available." That is something no off-the-shelf AI system has.

9.  Safety Rules — Hard Limits

These limits are permanent. They do not relax as JRI becomes more capable.

| JRI MAY ✓ Create files in jarvis-research/ ✓ Write to jarvis-knowledge/ ✓ Delete its own files ✓ Run experiments in sandbox ✓ Write Proposals for human review ✓ Read Jarvis-OS via read-only API ✓ Destroy and rebuild itself ✓ Publish Research Papers | JRI NEVER ✗ Modifies Jarvis-OS filesystem ✗ Auto-merges code into Jarvis-OS ✗ Writes to Jarvis-OS production ✗ Executes proposals autonomously ✗ Deletes Journal or Knowledge entries ✗ Bypasses human approval ✗ Calls itself 'self-improving AI' |
| --- | --- |

If JRI destroys itself: delete the folder, start fresh. Nothing valuable is ever stored inside the Research project. All permanent value lives in Jarvis Knowledge.

10.  Sprint-001 — Foundation Delivery Plan

Sprint-001 builds the framework only. Nothing is autonomous. Nothing modifies Jarvis-OS. Nothing writes proposals automatically. The goal is an elegant foundation that can evolve naturally over months.

Sprint-001 Deliverables • ResearchManager — top-level coordinator • CampaignManager — load / save / list campaigns • KnowledgeBase — read / write / search knowledge entries • Experiment model — JSON-serialisable, status lifecycle • Proposal model — versioned, full schema above • ResearchJournal — append-only, never deleted • JarvisClient — read-only HTTP to Jarvis-OS • Research Constitution — committed as CONSTITUTION.md • Campaign-001 scaffold — CAMP-001.json ready to activate • Test suite — 30+ tests, 0 failed

Four internal sprints:

Sprint-001-A  —  Scaffold

•  Create jarvis-research/ and jarvis-knowledge/ directories

•  Create CONSTITUTION.md

•  Create config.py with ResearchConfig, trusted sources, decay rates

•  Create requirements.txt

Sprint-001-B  —  Core Models

•  Implement Experiment dataclass with JSON serialisation

•  Implement Proposal dataclass (full versioned schema)

•  Implement KnowledgeEntry dataclass with confidence decay

•  Unit tests for all three models

Sprint-001-C  —  Managers + Journal

•  Implement CampaignManager — load/save/list from campaigns/

•  Implement KnowledgeBase — write/read/search/decay-check

•  Implement ResearchJournal — append-only JSON log

•  Create CAMP-001.json (Conversation Intelligence campaign)

•  Unit tests

Sprint-001-D  —  Integration + Client

•  Implement ResearchManager as top-level coordinator

•  Implement JarvisClient with read-only HTTP calls

•  Wire everything through main.py

•  Full test suite green — 30+ passing, 0 failed

11.  Sprint-001 Success Criteria

Research is not measured by code written. It is measured by knowledge gained and infrastructure validated.

✓  jarvis-research/ runs standalone

✓  jarvis-knowledge/ directory structure in place

✓  CONSTITUTION.md committed and readable

✓  All models serialise to / from JSON

✓  KnowledgeBase persists entries across restarts

✓  Confidence decay calculates correctly

✓  ResearchJournal is append-only (no deletes possible)

✓  JarvisClient successfully calls Jarvis-OS /status

✓  Campaign-001 loads from CAMP-001.json

✓  Negative Knowledge entry can be created and queried

✓  Test suite: 30+ tests, 0 failed

✓  Jarvis-OS: completely untouched

"Jarvis-OS remains stable.  JRI remains fearless."

JRI Constitution v1.0  is in force from the first commit.

LG Jacques Pty Ltd  ·  Jarvis Research Institute  ·  August 2026